## Slide 1: Scrum management for Group Project

## Slide 2: Wk beginning : 29/01/18
Objectives for the week:
Assess progress on project and improvements/ changes to be made
Finish Watson conversation service by end of next week
Meetings to be held this week:
Initial meeting with group - 30/01/18
Extended group meeting - 01/02/18
Work/ tasks completed this week :
More detailed scrum style planning created for week by week progress
Meetings arranged with sponsor and supervisor

## Slide 3: Wk beginning : 05/02/18
Objectives for the week:
Finish Watson conversation service
Begin designs for website layout
Assess Avatar design
Meetings to be held this week:
Meeting with Gail - 06/02/18
Meeting with John -
Group meetings - 09/02/18
Work/ tasks completed this week :
Watson conversation service

## Slide 4: Wk beginning : 12/02/18
Objectives for the week:
Test Watson conversation.
Look into node.js and how to incorporate conversation into webpage chat box.
Add chat hints and tips to webpage to help users.
Meetings to be held this week:
Meeting with Gail - 13/02/18
Meeting with John - 12/02/18
Group meetings - 15/02/18
Work/ tasks completed this week :

## Slide 5: Wk beginning : 19/02/18
Objectives for the week:
Meetings to be held this week:
Meeting with gail - 20/02/18
Meeting with jon -
Group meetings - 22/02/18
Work/ tasks completed this week :